## Slide 2: Software Development models
Software Development & Operations
department INTEC
  research group IDLab

## Slide 3: Overview
Software development models
Process activities
Coping with change

## Slide 4: software development models
Structured set of activities required to develop a software system
Many different processes but all involve
  Specification – defining what the system should do
  Design and implementation – defining the organization of the system and implementing the system
  Validation – checking that it does what the customer wants
  Evolution – changing the system in response to changing customer needs
A software development model is an abstract representation of a process
  Presents a description of a process from some particular perspective

## Slide 5: Plan-Driven and agile processes
Plan-driven processes
  Processes where all of the process activities are planned in advance and progress is measured against this plan
Agile processes
  Planning is incremental and it is easier to change the process to reflect changing customer requirements
In practice, most practical processes include elements of both plan-driven and agile approaches
There are no right or wrong software processes

## Slide 7: Software development models

## Slide 8: Software development models
The waterfall model
  Plan-driven model
  Separate and distinct phases of specification and development
Incremental development
  Specification, development and validation are interleaved
  Plan-driven or agile
Reuse-oriented software engineering
  The system is assembled from existing components
  Plan-driven or agile
In practice, most large systems are developed using a process that incorporates elements from all of these models

## Slide 9: Waterfall model

## Slide 10: Waterfall model phases
Separate identified phases in the waterfall model
  Requirements analysis and definition
  System and software design
  Implementation and unit testing
  Integration and system testing
  Operation and maintenance
Main drawback of the waterfall model
  Difficulty of accommodating change after the process is underway
  In principle, a phase has to be complete before moving onto the next phase

## Slide 11: Waterfall model problems
Inflexible partitioning of project into distinct stages makes it difficult to respond to changing customer requirements
  Only appropriate when requirements are well-understood and changes will be fairly limited during the design process
  Few business systems have stable requirements
Waterfall model mostly used for large systems engineering projects where a system is developed at several sites
  In those circumstances, the plan-driven nature of the waterfall model helps coordinate the work

## Slide 12: Incremental development

## Slide 13: Incremental development Benefits
Cost of accommodating changing customer requirements is reduced
  Amount of analysis and documentation that has to be redone much less than with the waterfall model
Easier to get customer feedback on the development work that has been done
  Customers can comment on demonstrations of the software and see how much has been implemented
More rapid delivery and deployment of useful software to the customer is possible
  Customers able to use and gain value from the software earlier than with a waterfall process

## Slide 14: Incremental development problems
The process is not visible
  Managers need regular deliverables to measure progress - if systems are developed quickly, it is not cost-effective to produce documents that reflect every version of the system
System structure tends to degrade as new increments are added
  Unless time and money is spent on refactoring to improve the software, regular change tends to corrupt its structure
  Incorporating further software changes becomes increasingly difficult and costly

## Slide 15: Reuse-oriented software engineering
A.k.a. integration and configuration
Based on systematic reuse where systems are integrated from existing components or COTS (Commercial-off-the-shelf) systems
Reuse is now the standard approach for building many types of business systems

## Slide 16: Types of reusable software
Web services
  Developed according to service standards and available for remote invocation
Collections of objects
  Developed as a package to be integrated with a component framework such as .NET or J2EE
Stand-alone software systems (COTS)
  Configured for use in a particular environment

## Slide 17: REUSe-oriented software engineering
Key process stages
  Requirements specification
  Software discovery and evaluation
  Requirements refinement
  Application system configuration
  Component adaptation and integration

## Slide 18: Advantages and disadvantages
Advantages
  Reduced costs and risks as less software is developed from scratch
  Faster delivery and deployment of systems
Disadvantages
  Requirements compromises are inevitable so system may not meet real needs of users
  Loss of control over evolution of reused system elements

## Slide 19: Coping with change

## Slide 20: Coping with change
Change is inevitable in all large software projects
  Business changes lead to new and changed system requirements
  New technologies open up new possibilities for improving implementations
  Changing platforms require application changes
Change leads to rework so the costs of change include both rework (e.g. re-analyzing requirements) as well as the costs of implementing new functionality

## Slide 21: Reducing the costs of rework
Change avoidance, where the software process includes activities that can anticipate possible changes before significant rework is required
  E.g. a prototype system may be developed to show some key features of the system to customers
Change tolerance, where the process is designed so that changes can be accommodated at relatively low cost
  Normally involves some form of incremental development. Proposed changes may be implemented in increments that have not yet been developed. If this is impossible, then only a single increment (a small part of the system) may have to be altered to incorporate the change.

## Slide 22: Software prototyping
A prototype is an initial version of a system used to demonstrate concepts and try out design options
A prototype can be used in
  The requirements engineering process to help with requirements elicitation and validation
  In design processes to explore options and develop a UI design
Benefits
  Improved system usability
  A closer match to users’ real needs
  Improved design quality
  Improved maintainability
  Reduced development effort

## Slide 23: Process of prototype development

## Slide 24: Prototype development
May be based on rapid prototyping languages or tools
May involve leaving out functionality
  Prototype should focus on areas of the product that are not well-understood
  Error checking and recovery may not be included in the prototype
  Focus on functional rather than non-functional requirements such as reliability and security

## Slide 25: Throw-away prototypes
Prototypes should be discarded after development as they are not a good basis for a production system
  It may be impossible to tune the system to meet non-functional requirements
  Prototypes are normally undocumented
  The prototype structure is usually degraded through rapid change
  The prototype probably will not meet normal organizational quality standards

## Slide 26: Incremental delivery
Rather than deliver the system as a single delivery, the development and delivery is broken down into increments with each increment delivering part of the required functionality
User requirements are prioritised and the highest priority requirements are included in early increments
Once the development of an increment is started, the requirements are frozen though requirements for later increments can continue to evolve

## Slide 27: Incremental development and delivery
Incremental development
  Develop the system in increments and evaluate each increment before proceeding to the development of the next increment
  Normal approach used in agile methods
  Evaluation done by user/customer proxy
Incremental delivery
  Deploy an increment for use by end-users
  More realistic evaluation about practical use of software
  Difficult to implement for replacement systems as increments have less functionality than the system being replaced

## Slide 28: Incremental delivery

## Slide 29: Incremental delivery advantages
Customer value can be delivered with each increment so system functionality is available earlier
Early increments act as a prototype to help elicit requirements for later increments
Lower risk of overall project failure
The highest priority system services tend to receive the most testing

## Slide 30: Incremental delivery problems
Most systems require a set of basic facilities that are used by different parts of the system
  As requirements are not defined in detail until an increment is to be implemented, it can be hard to identify common facilities that are needed by all increments
The essence of iterative processes is that the specification is developed in conjunction with the software
  However, this conflicts with the procurement model of many organizations, where the complete system specification is part of the system development contract

## Slide 31: Key points

## Slide 32: Key points
Software processes are the activities involved in producing a software system
  Software process models are abstract representations of these processes
General process models describe the organization of software processes
  Examples of these general models
    Waterfall model
    Incremental development
    Reuse-oriented development

## Slide 33: Key points
Processes should include activities to cope with change
  May involve a prototyping phase that helps avoid poor decisions on requirements and design
Processes may be structured for iterative development and delivery so that changes may be made without disrupting the system as a whole